**Night’s Watch**

**45 minutes (29/11/2017)**

**CSCI-P465/565 (Software Engineering I)**

**Meeting Attendees**

**Professor Bryce Himebaugh**

**Gianpaolo Russo**

**Rahul Velayutham**

**Varun Machingal**

**Adarsh Bhandary**

**General Meeting Info**

**Meeting Purpose:**Discuss about changes and enhancements

**Start Time:** 15:00

**Stop Time:**15:45

**New Business**

**Discussions Summary:**

* Discussed the landing page
* Discussed the graphs for light intensity
* Discussed about data streams for sensors

**Decisions Summary:**

* Decided that stream variables will be limited to 3
* Decided that the graph should be monthly for a year range
* Decided to have a basic map on the landing page along with a few more details explaining the site
* Decided that sensors can be added only via the streams a user can then choose to promote a sensor to be displayed
* Sensors will be deemed inactive if they are older by two days with respect to data refresh

**New Action Items:**

* + Development of new content for landing page
  + Development of graphs for sensors
  + Update the sensor stream listener to update the database directly
  + Give admin power to promote sensors
  + Application should set sensors status to inactive if it was last updated 2 days

**Page Author:** Rahul Velayutham

**Last Modified:** 12/03/2017