**Night’s Watch**

**30 minutes (10/11/2017)**

**CSCI-P465/565 (Software Engineering I)**

**Meeting Attendees**

**Professor Bryce Himebaugh**

**Priyanka Cherukuri**

**Capstone Team 1**

**Capstone Team 2**

**Hardware Team**

**Shantanu Kotambkar**

**Rahul Velayutham**

**Varun Machingal**

**Adarsh Bhandary**

**General Meeting Info**

**Meeting Purpose:**Discuss about the progress made in Sprint 2.

**Start Time:** 17.35

**Stop Time:**18:05

**New Business**

**Discussions Summary:**

* Meet Capstone team, discussed about the progress in the website development.
* Displayed a working model of the website structure.
* Discussed with the Hardware team regarding the Data structure of the data to be displayed on the website

**Decisions Summary:**

* Decided to meet Andrea (the external customer) on Friday, October 13.
* Approximate of data and its structure to be received from the sensor.

**New Action Items:**

* + Development of Maps and addition of sensors on map. (Rahul Velayutham)
  + Development of Admin privileges and JSON wrapping and Sensor DB (Varun Machingal)
  + Developing user profile page (Shantanu Kotambkar)
  + Styling the webpages using CSS, Bootstrap. (Adarsh Bhandary)

**Page Author:** Adarsh Bhandary

**Last Modified:** 9/29/2017