**Night Watch**

**1 Hour 09-19-2017**

**CSCI-P465/565 (Software Engineering I)**

**Meeting Attendees**

**Adarsh Bhandary**

**Rahul Velayutham**

**Shantanu Kotambkar**

**Varun Machingal**

**Vaishnavi Srinivasan**

**General Meeting Info**

**Meeting Purpose:**To determine requirements , establish sprint 1 deliverables

**Start Time:** 13:30

**Stop Time:**14:30

**Old Business**

**Action Item Status:**N/A First meeting

**New Business**

**Discussions Summary:**

Requirement Elicitations:

A document was provided which clearly mentions all the requirements.

The requirements for sprint 1 was discussed and the technologies that we had in mind namely PostgreSQL and Django were discussed.

**Decisions Summary:**

For sprint 1 a web page with login and add user functionality, complete with security mechanisms.  
  
**New Action Items:**

Jira – Rahul

Django- All

Skeleton – Rahul

Database Design – Adarsh

Duo implementation – Rahul

Login Session – Varun

Implement Google verification as alternative – Shantanu , Adarsh [ backup]