**Night’s Watch**

**15 minutes (9/27/2017)**

**CSCI-P465/565 (Software Engineering I)**

**Meeting Attendees**

**Professor Bryce Himebaugh**

**Priyanka cherukuri**

**Capstone Team**

**Shantanu Kotambkar**

**Rahul Velayutham**

**Varun Machingal**

**Adarsh Bhandary**

**General Meeting Info**

**Meeting Purpose:**Discuss about the progress made in Sprint 1 and work to be done in Sprint 2.

**Start Time:** 17.40

**Stop Time:**17.55

**New Business**

**Discussions Summary:**

* Meet Capstone team, discussed about the work we are supposed to do and the technologies we will be using to implement the Project.
* We discussed about the hosting options for the website which we concluded will be hosted locally for the time-being and later on Silo (IU Server).
* Discussed about the issues related to Dual authentication, asked for further clearance in authentication requirements.

**Decisions Summary:**

* Professor Bryce suggested easing the authentication levels as of now, and focus on the required features of the project.
* The Project will be hosted on IU server ultimately, but for initial stages it will be hosted locally.

**New Action Items:**

* + Development of Authentication mechanism for sprint 1. (Rahul Velayutham)
  + Development of SQL database and retrieval of data for sprint 1( Varun Machingal)
  + Documentation in Sprint 1(Shantanu Kotambkar)
  + Styling the webpages using CSS, Bootstrap. (Adarsh Bhandary)

**Page Author:** [**Shantanu Kotambkar**](http://homes.soic.indiana.edu/aabhutta/) **Last Modified:** 9/29/2017