**Night’s Watch**

**Weekly Status 10/29/2017**

**CSCI-P465/565 (Software Engineering I)**

**Status for week 10 - 10/29/2017**

|  |  |
| --- | --- |
| **Task** | **Status** |
| Sensor Favorite marking | In-Progress |
| Sensor Value display | Complete |
| Sensor Management tab - Admin | Complete |
| Sensor Management tab - Admin | Complete |
| User Management tab | Complete |
| Styling – Main website | Complete |
| Styling – Profile Page | Complete |
| Styling – Edit Profile Page | Complete |
| Changes in User Profile Table | Complete |
| Git-hub Repository Updating | Complete |
| JIRA update | Complete |

**Elements of  Weekly Status:**

* **Project Function, Deliverable, Component Name**
  + Sensor favorite marking
  + Sensor values to be displayed on home page
  + Sensor management tab for handling sensors for Admins
  + Sensor management tab for handling sensors for general users
  + User Management tab
  + Styling – Main website
  + Styling – Profile page
  + Documentation
  + Updating of Git and Jira stories
  + Weather widget
* **Responsible Person**
  + Sensor favorite marking - Rahul
  + Sensor values to be displayed on home page (subject to change) -Rahul
  + Sensor management tab for handling sensors for Admins - Varun
  + Sensor management tab for handling sensors for general users - Varun
  + User Management tab - Varun
  + Styling – Main website – Adarsh
  + Styling – Profile page – Shantanu
  + Styling- Edit Profile page- Shantanu
  + Changes in User Profile Table- Shantanu
  + Documentation – All
  + Updating of Git and Jira stories – All
  + Weather Widget – Rahul
  + Weather Widget Frame and styling - Adarsh
* **Estimated Component Percent Complete**
  + Sensor favorite marking – 0%
  + Sensor values to be displayed on home page (subject to change) – 100%
  + Sensor management tab for handling sensors for Admins – 30%
  + Sensor management tab for handling sensors for general users – 30%
  + User Management tab – 30%
  + Styling – Main website – 60%
  + Styling – Profile page -100%
  + Styling – Edit profile page – 100%
  + Styling – Weather Widget – 30%
  + Changes in User Profile Table- 100%
  + Documentation – 100%
  + Updating of Git and Jira stories -100%
* **Man-Hours Worked this Week**
  + Project Planning – 0.5
  + Requirements Development – 0.5
  + Design - 6
  + Implementation – 10
  + Test – 2
  + Delivery - 0
  + Project Management – 0.5
  + Change Control – 1

|  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **Project Function,  Deliverable, or Component Name** | **Responsible Person** | **Man-Hours Worked this Week** | | | | | | | | **Estimated Component  Percent Complete** |
| **Proj Plan** | **Req Dev** | **Design** | **Impl** | **Test** | **Deliv** | **Proj Mgmt** | **Chng Ctrl** |  | |
| Main Styling | Adarsh |  | 0.5 | 6 | 7 | 2 |  |  | 1 | 90 | |
| Weather Widget Table and display | Adarsh |  |  |  | 3 |  |  |  |  | 30 | |
| Jira | Adarsh | 0.5 |  |  |  |  |  | 0.5 |  | 100 | |
| Sensors - Admin |  |  |  |  |  |  |  |  |  |  | |
| Sensors - Favorite |  |  |  |  |  |  |  |  |  |  | |
| Sensors – light intensity widget | Rahul |  |  |  | 5 |  |  |  |  | 100 | |
| Weather widget | Rahul |  |  |  | 5 |  |  |  |  | 40 | |
| Jira | Shantanu | 0.5 |  |  |  |  |  | 0.5 |  | 100 | |
| Changes in User Profile Table | Shantanu | 1 |  | 1 | 1 | 1 |  |  |  | 100 | |
| Profile Page Styling | Shantanu |  | 2 | 3 | 2 |  |  |  |  | 100 | |
| Edit profile styling | Shantanu |  |  | 1 | 4 |  |  |  |  | 100 | |
| Sensors – Light widget Css | Adarsh |  |  | 1 | 2 |  |  |  |  | 60 | |
| User Management Tab | Varun | 1 |  | 2 | 2 |  |  |  |  | 30 | |
| Sensor Management Tab | Varun |  |  | 2 | 1 |  |  |  |  | 30 | |
| Jira | Varun | 0.5 |  |  |  |  |  | 0.5 |  |  | |