**Night’s Watch**

**Weekly Status 11/05/2017**

**CSCI-P465/565 (Software Engineering I)**

**Status for week 11 - 11/05/2017**

|  |  |
| --- | --- |
| **Task** | **Status** |
| Sensor Favorite marking | In-Progress |
| Chat functionality | In-Progress |
| Styling – Sensor pop-ups | In-Progress |
| Search Profiles by username | In-Progress |
| Search Profiles by Keywords | In-Progress |
| Changes in User Profile Table | Complete |
| Git-hub Repository Updating | Complete |
| JIRA update | Complete |
| Weather data mining | Complete |
| Message Dashboard | In-Progress |
| Adding sensor based on Zip-Code | In-Progress |
| Weather widget | In-Progress |
| Light Intensity widget | Complete |

**Elements of  Weekly Status:**

* **Project Function, Deliverable, Component Name**
  + Sensor Favorite Marking
  + Chat Functionality
  + Styling Sensor Pop-ups
  + Search profiles by keywords
  + Search profiles by username
  + Updating of Git and Jira stories
  + Weather data mining
  + Weather widget
  + Light Intensity widget
  + Message Dashboard
  + Addition of Sensors based on Zip Code
* **Responsible Person**
  + Sensor Favorite Marking – Varun
  + Chat Functionality – Adarsh
  + Styling Sensor Pop-ups – Adarsh
  + Search profiles by keywords – Shantanu
  + Search profiles by username – Shantanu
  + Updating of Git and Jira stories – All
  + Weather data mining – Rahul
  + Message Dashboard – Rahul
  + Addition of Sensors based on Zip Code – Rahul
  + Weather Widget Frame and styling – Adarsh
  + Light Intensity Widget Frame and styling - Adarsh
* **Estimated Component Percent Completed**
  + Sensor Favorite Marking – 100%
  + Chat Functionality – 30%
  + Styling Sensor Pop-ups – 50%
  + Search profiles by keywords – 40%
  + Search profiles by username – 80%
  + Updating of Git and Jira stories – 100%
  + Changes in User Profile Table – 50%
  + Weather data mining – 100%
  + Weather widget – 50%
  + Message Dashboard – 60%
  + Addition of Sensors based on Zip Code – 75%
  + Light Intensity widget – 90%
  + Sensor Modify tab – 30%
* **Man-Hours Worked this Week**
  + Project Planning – 3.5
  + Requirements Development – 6
  + Design - 11
  + Implementation – 31
  + Test – 2
  + Delivery - 0
  + Project Management – 1.5
  + Change Control – 1.5

|  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **Project Function,  Deliverable, or Component Name** | **Responsible Person** | **Man-Hours Worked this Week** | | | | | | | | **Estimated Component  Percent Complete** |
| **Proj Plan** | **Req Dev** | **Design** | **Impl** | **Test** | **Deliv** | **Proj Mgmt** | **Chng Ctrl** |  | |
| Sensor pop-up Styling | Adarsh |  | 0.5 |  | 1 |  |  |  | 1 | 60 | |
| Weather Widget Table and display | Adarsh |  |  |  | 4 |  |  |  |  | 50 | |
| Chat Functionality | Adarsh |  | 0.5 | 1 | 2 |  |  |  |  | 30 | |
| Light Intensity Widget styling improvement | Adarsh |  |  | 1 |  |  |  |  | 0.5 | 90 | |
| Jira | Adarsh | 0.5 |  |  |  |  |  | 0.5 |  | 100 | |
| Message Dashboard | Rahul |  |  |  | 5 |  |  |  |  | 60 | |
| Addition of Sensors based on Zip Code | Rahul |  |  |  | 5 |  |  |  |  | 75 | |
| Weather Widget | Rahul |  |  |  | 5 |  |  |  |  | 100 | |
| Jira | Shantanu | 0.5 |  |  |  |  |  | 0.5 |  | 100 | |
| Changes in User Profile Table | Shantanu | 1 |  | 1 | 1 | 1 |  |  |  | 50 | |
| Search Profile pages by username | Shantanu |  | 2 | 3 | 2 |  |  |  |  | 80 | |
| Search Profile pages by keywords | Shantanu |  | 3 | 1 | 1 |  |  |  |  | 40 | |
| Sensors – Light widget Css | Adarsh |  |  | 1 | 2 |  |  |  |  | 60 | |
| Admin Functionality | Varun | 1 |  | 1 | 1 |  |  |  |  | 100 | |
| Sensor Modify | Varun |  |  | 1 | 1 |  |  |  |  | 100 | |
| Jira | Varun | 0.5 |  |  |  |  |  | 0.5 |  | 100 | |
| Search For Sensors bug fix | Varun |  |  | 1 | 1 | 1 |  |  |  | 100 | |