**Night’s Watch**

**Weekly Status 11/19/2017**

**CSCI-P465/565 (Software Engineering I)**

**Status for Week 13 - 11/19/2017**

|  |  |
| --- | --- |
| **Task** | **Status** |
| Admin Chat | In-Progress |
| Weather Widget | Nearing Completion |
| New Front page development | In-Progress |
| Superadmin rights | In-Progress |
| Feedback Page | In-Progress |
| Group Chat Thread structure | In-Progress |
| Git-hub Repository Updating | Complete |
| JIRA update | Complete |
| Sensor Data mining | In-Progress |
| Add filter to search | In-Progress |
| Message Board | In-Progress |

**Elements of  Weekly Status:**

* **Project Function, Deliverable, Component Name**
  + Admin Chat
  + New Front Page Development
  + Super Admin Rights
  + Feedback page
  + Group Chat thread structure
  + Updating of Git and Jira stories
  + Sensor data Mining
  + Message Board
  + Add filter to search

* **Responsible Person**
  + Admin Chat – Adarsh and Shantanu
  + New Front Page Development – Adarsh
  + Super Admin Rights – Varun
  + Sensor Modify – Varun
  + Reverse URLs - Varun
  + Feedback page – Varun (subject to change)
  + Display favorite sensors in profile- Shantanu
  + Add filter to search – Shantanu
  + Message Board– Shantanu
  + Updating of Git and Jira stories – All
  + Sensor data Mining – Rahul
* **Estimated Component Percent Completed**
  + Admin Chat – 30%
  + New Front Page Development – 70%
  + Super Admin Rights - 100%
  + Modify Sensors – 100%
  + Reverse Urls – 10%
  + Feedback page – 0%
  + Group Chat thread structure -
  + Updating of Git and Jira stories – 100%
  + Sensor data Mining – Rahul and Gianpaolo (Hardware Team) – 10%
  + Display Favorite Sensors in profile-100%
  + Add filter to search – 40%
  + Message Board – 40%
  + Updation of Chat Table – 40%
* **Man-Hours Worked this Week**
  + Project Planning – 1.0
  + Requirements Development – 0.5
  + Design - 14
  + Implementation – 21
  + Test – 0
  + Delivery – 0
  + Project Management – 0.5
  + Change Control – 1

|  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **Project Function,  Deliverable, or Component Name** | **Responsible Person** | **Man-Hours Worked this Week** | | | | | | | | **Estimated Component  Percent Complete** |
| **Proj Plan** | **Req Dev** | **Design** | **Impl** | **Test** | **Deliv** | **Proj Mgmt** | **Chng Ctrl** |  | |
| Admin Chat | Adarsh and Shantanu |  | 0.5 | 2 | 10 |  |  |  |  | 30% | |
| New front page | Adarsh |  |  | 3 |  |  |  |  | 1 | 70% | |
| Weather Widget Table and display | Adarsh |  |  | 4 | 4 |  |  |  |  | 90% | |
| Jira | Adarsh | 0.5 |  |  |  |  |  | 0.5 |  | 100% | |
| Addition of Sensors based on Zip Code | Rahul |  |  |  | 2 |  |  |  |  | 100% | |
| Jira | Shantanu | 0.5 |  |  |  |  |  | 0.5 |  | 100% | |
| Updation of Chat Table | Shantanu | 1 |  | 1 | 1 |  |  |  |  | 40% | |
| Add filter to search | Shantanu |  |  |  | 2 |  |  |  |  | 40% | |
| Message Board | Shantanu |  |  | 1 | 1 |  |  |  |  | 40% | |
| Feedback and Comment | Shantanu |  |  | 1 |  |  |  |  |  | 40% | |
| Admin Functionality | Varun | 1 |  | 2 | 3 |  |  |  |  | 100% | |
| Sensor Modify | Varun | 1 |  | 2 | 3 |  |  |  |  | 100% | |
| Jira | Varun | 0.5 |  |  |  |  |  | 0.5 |  | 100% | |
| Reverse Urls | Varun |  |  | 1 | 1 | 1 |  |  |  | 10% | |
| Sensor data mining | Rahul |  |  |  | 15 |  |  |  |  | 40% | |