**Night’s Watch**

**Weekly Status 12/03/2017**

**CSCI-P465/565 (Software Engineering I)**

**Status for Week 14 - 12/03/2017**

|  |  |
| --- | --- |
| **Task** | **Status** |
| Exporting Data to CSV | Complete |
| Weather Widget | Complete |
| New Front page development | Complete |
| Display of data in graphs | Complete |
| Topic Table Add and delete feature | Complete |
| Group Chat Thread structure | Complete |
| Git-hub Repository Updating | Complete |
| JIRA update | Complete |
| Sensor Data mining | Complete |
| Add filter to search | Complete |
| Message Board | Complete |
| Manage Sensor additions | Complete |

**Elements of  Weekly Status:**

* **Project Function, Deliverable, Component Name**
  + Exporting Data to CSV
  + New Front Page Development
  + Weather Widget
  + Display of data in graphs
  + Group Chat thread structure
  + Updating of Git and Jira stories
  + Sensor data Mining
  + Message Board
  + Add filter to search

* **Responsible Person**
  + New front page development – Varun and Adarsh
  + Exporting Data to CSV – Rahul
  + Weather Widget – Adarsh
  + Sensor Modify – Varun
  + Website CSS- Varun and Adarsh.
  + Add filter to search – Shantanu
  + Message Board– Shantanu
  + Add and delete of discussion topic- Shantanu
  + Updating of Git and Jira stories – All
  + Sensor data Mining – Rahul
  + Display of data in graphs- Rahul.
* **Estimated Component Percent Completed**
  + New front-page development – 100%
  + Exporting Data to CSV – 100%
  + Weather Widget – 100%
  + Sensor Modify – 100%
  + Website CSS– 100%
  + Add filter to search – 100%
  + Message Board– 100%
  + Add and delete of discussion topic– 100%
  + Updating of GitHub and Jira stories – 100%
  + Sensor data Mining – 100%

* **Man-Hours Worked this Week**
  + Project Planning – 1.0
  + Requirements Development – 0.5
  + Design - 14
  + Implementation – 80
  + Test – 0
  + Delivery – 0
  + Project Management – 0.5
  + Change Control – 1

|  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **Project Function,  Deliverable, or Component Name** | **Responsible Person** | **Man-Hours Worked this Week** | | | | | | | | **Estimated Component  Percent Complete** |
| **Proj Plan** | **Req Dev** | **Design** | **Impl** | **Test** | **Deliv** | **Proj Mgmt** | **Chng Ctrl** |  | |
| New Front-Page Development | Adarsh and Varun |  | 0.5 | 2 | 10 |  |  |  |  | 30% | |
| Website Css | Adarsh and Varun |  |  | 3 |  |  |  |  | 1 | 70% | |
| Weather Widget Table and display | Adarsh |  |  | 4 | 4 |  |  |  |  | 90% | |
| Jira | Adarsh | 0.5 |  |  |  |  |  | 0.5 |  | 100% | |
| Display of data in graphs | Rahul |  |  |  | 24 |  |  |  |  | 100% | |
| Jira | Shantanu | 0.5 |  |  |  |  |  | 0.5 |  | 100% | |
| Add and delete topics for discussion. | Shantanu |  |  |  | 3 |  |  |  |  | 100% | |
| Add filter to search | Shantanu |  |  | 1 | 6 |  |  |  |  | 100% | |
| Message Board | Shantanu |  |  | 5 | 10 |  |  |  |  | 100% | |
| Sensor Modify | Varun | 1 |  | 2 | 3 |  |  |  |  | 100% | |
| Jira | Varun | 0.5 |  |  |  |  |  | 0.5 |  | 100% | |
| Sensor data mining | Rahul |  |  |  | 15 |  |  |  |  | 100% | |
| Exporting Data to CSV file | Rahul |  |  |  | 5 |  |  |  |  | 100 | |
| Jira | Rahul | 0.5 |  |  |  |  |  |  |  | 100 | |