**Night’s Watch**

**Weekly Status 10/08/2017**

**CSCI-P465/565 (Software Engineering I)**

**Status for week 8 - 10/15/2017**

|  |  |
| --- | --- |
| **Task** | **Status** |
| Dashboard and Styling | Complete |
| Setting up website on Silo | Complete |
| Create and display User Profile | Complete |
| Functionality to update User Profile | Complete |
| Map function – Sensor add and remove | In-Progress |
| Map function – Sensor Mark favourite | In-Progress |
| Admin function – Add or upgrade to admin | In-Progress |
| Git-hub Repository Updating | Complete |
| Sensor Description | Complete |
| Map Functions – displaying sensors | Complete |
| Map Functions – displaying sensor information | Complete |

**Elements of  Weekly Status:**

* **Project Function, Deliverable, Component Name**
  + Creating a User profile
  + Developing a functionality to Update User profile.
  + Developing a dashboard and Styling
  + Adding map function – Add/remove sensors
  + Adding map function – Mark favourite sensor
  + Adding admin function – Add or upgrade to admin
  + Setting up website on Silo
  + Sensor Description
  + Documentation
  + Updating of Git and Jira stories
* **Responsible Person**
  + Create and Display User profile – Shantanu
  + Functionality to update User Profile - Shantanu
  + Setting up website on Silo – Shantanu
  + Developing a dashboard and Styling – Adarsh
  + Adding map function – Add/remove sensors – Rahul
  + Adding map function – Mark favourite sensor – Rahul
  + Adding map function – Sensor Description – Rahul
  + Adding admin function – Add or upgrade to admin – Varun
  + Session Handling – Varun
  + 2-Step oauth for login – Varun
  + Documentation – All
  + Updating of Git and Jira stories – All
* **Estimated Component Percent Complete**
  + Developing a User profile – 100%
  + Functionality to update User Profile – 100 %
  + Setting Up Website on Silo – 100%
  + Developing a dashboard and Styling – 50%
  + Adding map function – Add/remove sensors – 50%
  + Adding map function – Mark favourite sensor – 0%
  + Adding admin function – Add or upgrade to admin - 30%
  + Login Implementation – 100%
  + Sensor Description – 100%
  + Documentation – 100%
  + Updating of Git and Jira stories – 100%
* **Man-Hours Worked this Week**
  + Project Planning – 1.5
  + Requirements Development – 2.5
  + Design - 11
  + Implementation – 53
  + Test – 6
  + Delivery - 0
  + Project Management – 3.5
  + Change Control – 1

|  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **Project Function,  Deliverable, or Component Name** | **Responsible Person** | **Man-Hours Worked this Week** | | | | | | | | **Estimated Component  Percent Complete** |
| **Proj Plan** | **Req Dev** | **Design** | **Impl** | **Test** | **Deliv** | **Proj Mgmt** | **Chng Ctrl** |  | |
| Styling and Panel | Adarsh |  | 0.5 | 2 | 4 |  |  | 1 | 1 | 80 | |
| Jira | Adarsh | 0.5 |  |  |  |  |  | 0.5 |  | 100 | |
| Jira | Shantanu | 0.5 |  |  |  |  |  | 0.5 |  | 100 | |
| Create and Display User Profile | Shantanu |  | 2 | 1 | 8 | 1 |  |  |  | 100 | |
| Functionality to Update User Profile | Shantanu |  |  | 1 | 10 | 1 |  |  |  | 100 | |
| Display sensors | Rahul |  |  | 1 | 9 | 1 |  |  |  | 100 | |
| Display sensor data | Rahul |  |  | 1 | 9 | 1 |  |  |  | 100 | |
| 2-Step oauth for login | Varun |  |  | 2 | 7 | 1 |  |  |  | 100 | |
| Jira | Varun | 0.5 |  |  |  |  |  | 0.5 |  | 100 | |
| Session Handling | Varun |  |  | 1 | 3 |  |  |  |  | 80 | |
| Github Merge resolutions | Rahul |  |  |  |  |  |  | 1 |  | 100 | |
| Sending Mail fucntionality | Varun |  |  | 2 | 3 | 1 |  |  |  | 100 | |