**Night’s Watch**

**Weekly Status 10/08/2017**

**CSCI-P465/565 (Software Engineering I)**

**Status for week 9 - 10/22/2017**

|  |  |
| --- | --- |
| **Task** | **Status** |
| Sensor Favorite marking | In-Progress |
| Sensor Value display | Completed |
| Sensor Management tab - Admin | In-Progress |
| Sensor Management tab - Admin | In-Progress |
| User Management tab | In-Progress |
| Styling – Main website | In-Progress |
| Styling – Profile page | In-Progress |
| Git-hub Repository Updating | Complete |
| JIRA update | Complete |

**Elements of  Weekly Status:**

* **Project Function, Deliverable, Component Name**
  + Sensor favorite marking
  + Sensor values to be displayed on home page (subject to change)
  + Sensor management tab for handling sensors for Admins
  + Sensor management tab for handling sensors for general users
  + User Management tab
  + Styling – Main website
  + Styling – Profile page
  + Documentation
  + Updating of Git and Jira stories
  + Weather widget
* **Responsible Person**
  + Sensor favorite marking - Rahul
  + Sensor values to be displayed on home page (subject to change) -Rahul
  + Sensor management tab for handling sensors for Admins -
  + Sensor management tab for handling sensors for general users -
  + User Management tab
  + Styling – Main website – Adarsh
  + Styling – Profile page – Shantanu
  + Documentation – All
  + Updating of Git and Jira stories – All
  + Weather widget - Rahul
* **Estimated Component Percent Complete**
  + Sensor favorite marking – 0%
  + Sensor values to be displayed on home page (subject to change) – 100%
  + Sensor management tab for handling sensors for Admins – 0%
  + Sensor management tab for handling sensors for general users – 0%
  + User Management tab – 0%
  + Styling – Main website – 60%
  + Styling – Profile page
  + Documentation – 100%
  + Updating of Git and Jira stories -100%
* **Man-Hours Worked this Week**
  + Project Planning – 0.5
  + Requirements Development – 0.5
  + Design - 4
  + Implementation – 18
  + Test – 1
  + Delivery -
  + Project Management – 0.5
  + Change Control – 1

|  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **Project Function,  Deliverable, or Component Name** | **Responsible Person** | **Man-Hours Worked this Week** | | | | | | | | **Estimated Component  Percent Complete** |
| **Proj Plan** | **Req Dev** | **Design** | **Impl** | **Test** | **Deliv** | **Proj Mgmt** | **Chng Ctrl** |  | |
| Main Styling | Adarsh |  | 0.5 | 4 | 8 | 1 |  |  | 1 | 60 | |
| Jira | Adarsh | 0.5 |  |  |  |  |  | 0.5 |  | 100 | |
| Sensors - Admin |  |  |  |  |  |  |  |  |  |  | |
| Sensors - Favorite |  |  |  |  |  |  |  |  |  |  | |
| Sensors – light intensity widget | Rahul |  |  |  | 5 |  |  |  |  | 100 | |
| Weather widget | Rahul |  |  |  | 5 |  |  |  |  | 40 | |
| Sensors – Light widget Css | Adarsh |  |  |  |  |  |  |  |  |  | |