**NightWatch**

**Weekly Status 24-09-2017**

**CSCI-P465/565 (Software Engineering I)**

**Status for week 2 24-09-2017**

|  |  |
| --- | --- |
| **Task** | **Status** |
| Requirement Gathering | Complete |
| Presentation1 | Complete |
| JIRA Stories | Complete |
| Learning Django | In-Progress |
| Set up Skeleton of App | In-Progress |
| Establish Database Schema | In-Progress |
| Implement Authentication | In-Progress |

**Elements of  Weekly Status:**

* **Project Function, Deliverable, Component Name**
  + Learning Django
  + Setting up skeleton
  + Establish database Schema
  + Implement Authentication
  + Host live
* **Responsible Person**
  + Learning Django - All
  + Setting up Skeleton – Varun
  + Establish Database Schema – Adarsh
  + Implement Authentication – Rahul
  + Host Live - Shantanu
* **Man-Hours Worked this Week**
  + Project Planning - 16
  + Requirements Development - 1
  + Design - 1
  + Implementation - .3
  + Test - 0
  + Delivery - 0
  + Project Management - 1
  + Change Control - 0
* **Estimated Component Percent Complete**

|  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **Project Function,  Deliverable, or Component Name** | **Responsible Person** | **Man-Hours Worked this Week** | | | | | | | | **Estimated Component  Percent Complete** |
| **Proj Plan** | **Req Dev** | **Design** | **Impl** | **Test** | **Deliv** | **Proj Mgmt** | **Chng Ctrl** |  | |
| Django | Rahul | 13 |  |  |  |  |  |  |  | 100 | |
| Jira | Rahul |  |  |  |  |  |  | 1 |  | 100 | |
| Skelton | Rahul | 1 | 1 | 1 | 0.3 |  |  |  |  | 10 | |