**fNight’s Watch**

**Weekly Status 10/01/2017**

**CSCI-P465/565 (Software Engineering I)**

**Status for week 3- 10/01/2017**

|  |  |
| --- | --- |
| **Task** | **Status** |
| Implement Authentication | Complete |
| Establish Database Schema | Complete |
| User Table creation in Database | Complete |
| Git-hub Repository Updating | Complete |
| Styling Front End | In-Progress |

**Elements of  Weekly Status:**

* **Project Function, Deliverable, Component Name**
  + Learning Django
  + Setting up skeleton
  + Establish database Schema
  + Implement Authentication
  + Front End Styling
  + Documentation
  + Updating of Git and Jira stories.
* **Responsible Person**
  + Learning Django - All
  + Setting up Skeleton and Implement authentication – Rahul
  + Establish Database Schema – Varun
  + Front end Styling – Adarsh
  + Documentation - Shantanu
* **Estimated Component Percent Complete**
* **Man-Hours Worked this Week**
  + Project Planning - 27
  + Requirements Development - 2
  + Design – 2.5
  + Implementation – 13.3
  + Test - 1
  + Delivery - 0
  + Project Management -5
  + Change Control - 0

|  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **Project Function,  Deliverable, or Component Name** | **Responsible Person** | **Man-Hours Worked this Week** | | | | | | | | **Estimated Component  Percent Complete** |
| **Proj Plan** | **Req Dev** | **Design** | **Impl** | **Test** | **Deliv** | **Proj Mgmt** | **Chng Ctrl** |  | |
| Skeleton | Rahul | 1 | 1 | 1 | 0.3 |  |  |  |  | 100 | |
| CSS Styling | Rahul |  |  |  | 8 |  |  |  |  | 80 | |
| Login page | Rahul |  |  |  | 3 |  |  |  |  | 100 | |
| Django | Shantanu | 14 |  |  |  |  |  |  |  | 100 | |
| Jira | Shantanu |  |  |  |  |  |  | 1 |  | 80 | |
| Documentation | Shantanu |  |  | 1.5 |  | 1 |  | 1 |  | 100 | |
| Django | Adarsh | 12 | 1 |  |  |  |  | 2 |  | 80 | |
| Jira | Adarsh |  |  |  |  |  |  | 1 |  | 100 | |
| PostgreSQL | Adarsh |  |  |  | 2 |  |  |  |  | 30 | |