**Night’s Watch**

**Weekly Status 10/08/2017**

**CSCI-P465/565 (Software Engineering I)**

**Status for week 7 - 10/08/2017**

|  |  |
| --- | --- |
| **Task** | **Status** |
| User Profile | In-Progress |
| JIRA Stories | Complete |
| Dashboard and Styling | In-Progress |
| Setting up website on Silo | Complete |
| Map function – Sensor add and remove | In-Progress |
| Map function – Sensor Mark favourite | In-Progress |
| Admin function – Add or upgrade to admin | In-Progress |
| Git-hub Repository Updating | In-Progress |
| Sensor Description | In-Progress |
| Login via OAuth2 | Complete |

**Elements of  Weekly Status:**

* **Project Function, Deliverable, Component Name**
  + Developing a User profile
  + Developing a dashboard and Styling
  + Adding map function – Add/remove sensors
  + Adding map function – Mark favourite sensor
  + Adding admin function – Add or upgrade to admin
  + Setting up website on Silo
  + Sensor Description
  + Documentation
  + Updating of Git and Jira stories
* **Responsible Person**
  + User profile - Shantanu
  + Developing a dashboard and Styling - Adarsh
  + Adding map function – Add/remove sensors – Rahul
  + Adding map function – Mark favourite sensor – Rahul
  + Adding map function – Sensor Description – Rahul
  + Adding admin function – Add or upgrade to admin – Varun
  + Setting up website on Silo – Shantanu
  + Documentation – All
  + Updating of Git and Jira stories – All
* **Estimated Component Percent Complete**
  + Developing a User profile – 30%
  + Developing a dashboard and Styling – 50%
  + Adding map function – Add/remove sensors
  + Adding map function – Mark favourite sensor
  + Adding admin function – Add or upgrade to admin
  + Setting up website on Silo-100%
  + Sensor Description
  + Documentation
  + Updating of Git and Jira stories
* **Man-Hours Worked this Week**
  + Project Planning – 0.5
  + Requirements Development – 0.5
  + Design - 3
  + Implementation - 7
  + Test - 0
  + Delivery - 0
  + Project Management – 0.5
  + Change Control - 0

|  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **Project Function,  Deliverable, or Component Name** | **Responsible Person** | **Man-Hours Worked this Week** | | | | | | | | **Estimated Component  Percent Complete** |
| **Proj Plan** | **Req Dev** | **Design** | **Impl** | **Test** | **Deliv** | **Proj Mgmt** | **Chng Ctrl** |  | |
| Styling and Panel | Adarsh |  | 0.5 | 3 | 6 |  |  | 1 |  | 50 | |
| Jira | Adarsh | 0.5 |  |  |  |  |  | 0.5 |  | 100 | |
| Setting up website on Silo | Shantanu |  | 1 |  | 1.5 |  |  |  |  | 100 | |
| Jira | Shantanu | 0.5 |  |  |  |  |  | 0.5 |  | 100 | |
| User Profile | Shantanu |  | 1 | 3 | 3 |  |  | 1 |  | 30 | |
| OAuth2 Login | Rahul |  |  | 3 | 15 | 5 |  | 1 |  | 100 | |
|  |  |  |  |  |  |  |  |  |  |  | |
|  |  |  |  |  |  |  |  |  |  |  | |
|  |  |  |  |  |  |  |  |  |  |  | |
|  |  |  |  |  |  |  |  |  |  |  | |
|  |  |  |  |  |  |  |  |  |  |  | |