**Night’s Watch**

**Weekly Status 11/12/2017**

**CSCI-P465/565 (Software Engineering I)**

**Status for week 12 - 11/12/2017**

|  |  |
| --- | --- |
| **Task** | **Status** |
| Sensor Favorite marking | Complete |
| Chat functionality | In-Progress |
| Styling – Sensor pop-ups | Complete |
| Displaying other user profiles | Complete |
| Search Profiles by username | Complete |
| Search Profiles by Keywords | Complete |
| Git-hub Repository Updating | Complete |
| JIRA update | Complete |
| Group Chat | Complete |
| Adding sensor based on Zip-Code | In-Progress |
| Weather widget | In-Progress |
| Sensor Data mining | In-Progress |

**Elements of  Weekly Status:**

* **Project Function, Deliverable, Component Name**
  + Sensor Favorite Marking
  + Chat Functionality
  + Styling Sensor Pop-ups
  + Search profiles by keywords
  + Search profiles by username
  + Updating of Git and Jira stories
  + Weather widget
  + Group Chat
  + Addition of Sensors based on Zip Code
  + Sensor data Mining
* **Responsible Person**
  + Sensor Favorite Marking – Rahul
  + Chat Functionality – Adarsh
  + Styling Sensor Pop-ups – Adarsh
  + Displaying other user profile- Shantanu
  + Search profiles by keywords – Shantanu
  + Search profiles by username – Shantanu
  + Updating of Git and Jira stories – All
  + Group Chat – Shantanu
  + Addition of Sensors based on Zip Code – Rahul
  + Weather Widget Frame and styling – Adarsh
  + Sensor Data Mining – Rahul
  + Sensor Modify – Varun
  + Admins roles - Varun
* **Estimated Component Percent Completed**
  + Sensor Favorite Marking – 100%
  + Chat Functionality – 30%
  + Styling Sensor Pop-ups – 100%
  + Displaying other user profiles-100%
  + Search profiles by keywords – 100%
  + Search profiles by username – 100%
  + Updating of Git and Jira stories – 100%
  + Addition of Chat Table – 100%
  + Weather widget – 80%
  + Group Chat – 100%
  + Addition of Sensors based on Zip Code – 75%
  + Light Intensity widget – 100
  + Sensor Modify tab – 75%
  + Sensor Data Mining – 30%
  + Allow Admins to change admins – 75%
* **Man-Hours Worked this Week**
  + Project Planning – 3.5
  + Requirements Development – 5
  + Design - 12
  + Implementation – 47
  + Test – 3
  + Delivery - 0
  + Project Management – 1.5
  + Change Control – 1.5

|  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **Project Function,  Deliverable, or Component Name** | **Responsible Person** | **Man-Hours Worked this Week** | | | | | | | | **Estimated Component  Percent Complete** |
| **Proj Plan** | **Req Dev** | **Design** | **Impl** | **Test** | **Deliv** | **Proj Mgmt** | **Chng Ctrl** |  | |
| Sensor pop-up Styling | Adarsh |  | 0.5 |  | 1 |  |  |  | 1 | 60 | |
| Weather Widget Table and display | Adarsh |  |  |  | 4 |  |  |  |  | 50 | |
| Chat Functionality | Adarsh |  | 0.5 | 1 | 2 |  |  |  |  | 30 | |
| Light Intensity Widget styling improvement | Adarsh |  |  | 1 |  |  |  |  | 0.5 | 90 | |
| Jira | Adarsh | 0.5 |  |  |  |  |  | 0.5 |  | 100 | |
| Addition of Sensors based on Zip Code | Rahul |  |  |  | 5 |  |  |  |  | 75 | |
| Jira | Shantanu | 0.5 |  |  |  |  |  | 0.5 |  | 100 | |
| Addition of Chat Table | Shantanu | 1 |  | 1 | 1 |  |  |  |  | 100 | |
| Search Profile pages by username | Shantanu |  |  |  | 2 |  |  |  |  | 100 | |
| Search Profile pages by keywords | Shantanu |  | 2 | 2 | 4 | 1 |  |  |  | 100 | |
| Group Chat | Shantanu |  | 2 | 2 | 4 | 1 |  |  |  | 100 | |
| Sensors – Light widget Css | Adarsh |  |  | 1 | 2 |  |  |  |  | 100 | |
| Admin Functionality | Varun | 1 |  | 2 | 3 |  |  |  |  | 75 | |
| Sensor Modify | Varun |  |  | 1 | 2 |  |  |  |  | 75 | |
| Jira | Varun | 0.5 |  |  |  |  |  | 0.5 |  | 100 | |
| Token Validation | Varun |  |  | 1 | 2 | 1 |  |  |  | 100 | |
| Sensor data mining | Rahul |  |  |  | 15 |  |  |  |  | 40 | |