**Gus Grissom trail**

**Week1 Status 09-17-2017**

**CSCI-P465/565 (Software Engineering I)**

**Status for week 1 09-17-2017**

|  |  |
| --- | --- |
| **Task** | **Status** |
| **Requirement Gathering** | In-progress |
| **Project Plan** | In-Progress |
| **Setting GitHub** | Completed |
| **Jira Stories** | In-Progress |

**Elements of  Weekly Status:**

* **Project Function, Deliverable, Component Name**
  + Meeting with the customer to elicit requirements and resolve ambiguities
  + Plan the project, discuss viable technologies
  + Discuss technology options
  + Setting GitHub repository
  + Preparations for project presentation
* **Responsible Person**
  + Project Plan - Adarsh Bhandary
  + GitHub Setup and Customer Meeting Report- Rahul Velayutham
  + Project Presentation – Varun Machingal
  + Weekly Status Report and Team Meeting Report – Shantanu Kotambkar
* **Man-Hours Worked this Week**
  + Project Planning – 1 hours
  + Requirements Development – 1 hour
  + Project Management – 1 Hour
* **Estimated Component Percent Complete**

|  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **Project Function,  Deliverable, or Component Name** | **Responsible Person** | **Man-Hours Worked this Week** | | | | | | | | **Estimated Component  Percent Complete** |
| **Proj Plan** | **Req Dev** | **Design** | **Impl** | **Test** | **Deliv** | **Proj Mgmt** | **Chng Ctrl** |
| Project Plan | Adarsh | 1 |  |  |  |  |  |  |  | 30 |
| Customer Meeting | All |  | 1 |  |  |  |  |  |  | 40 |
| GitHub Setup and Customer Meeting Report | Rahul |  |  |  |  |  |  |  |  | 80 |
| Weekly Status Report , Team meeting report | Shantanu |  |  |  |  |  |  | 1 |  | 80 |
| Project Presentation | Varun |  |  |  |  |  | 1 |  |  | 80 |